## Slide 1: AtlasPay Solutions
Prince Agbaeze

## Slide 2: Company Overview
AtlasPay Solutions
FinTech payment processing company
85 employees
~2.5 million transactions/year
Processes credit card payments (PCI DSS environment)
Revenue depends on system uptime
FinTech payment processing company
85 employees
~2.5 million transactions/year
Processes credit card payments (PCI DSS environment)
Revenue depends on system uptime

## Slide 3: Mini BIA
Identifies critical business processes
Measures downtime impact
Defines RTO & RPO
Maps system dependencies

## Slide 4: Mini BIA Table
Process | Description | Tier | Downtime Impact | RTO | RPO | Dependencies
Payment Processing | Handles all customer transactions | Tier 1 | 50K/hour loss, revenue stops | 1hr | 0 min | Firewall, DB, Gateway, APIs
Fraud Detection | Monitors transactions for fraud | Tier 1 | Increased fraud, financial loss | 2hrs | 5 min | Analytics engine, DB
Customer Portal | Merchants view transactions | Tier 2 | Customer dissatisfaction | 4hrs | 30 min | Web server, DB
Billing System | Handles subscriptions/payments | Tier 2 | Delayed revenue | 8hrs | 1hr | DB, APIs
Customer Support | Handles user issues | Tier 3 | Reduced service quality | 24hrs | 4hrs | CRM system
Internal IT Systems | Admin/network operations | Tier 3 | Internal disruption | 24hrs | 8hrs | AD, network

## Slide 5: Top Threats
THREAT | LIKELIHOOD | IMPACT
Ransomware | High | Very High
DDos Attack | Medium | High
Cloud Infrastructure or Server Outage | Medium | High
Insider Threat | Low | Medium
Power Failure | Low | High

## Slide 6: Top 3 Priority Risks
1. Ransomware Attack
Could shut down entire payment system
2. DDoS Attack
Prevents customers from making payments
3. Cloud Infrastructure or Server Outage
Stops all business operations

## Slide 7: Critical Function Strategy
Target: Payment Processing (Tier 1)
Strategies:
Multi-region cloud failover
Real-time database replication
Load balancing
DDoS protection
Frequent backups

## Slide 8: Cost, Timeline, ROI
Cost Estimate:
Cloud redundancy: ~$3,000/month
Backups: ~$1,000/month
DDoS protection: ~$500/month
Total: ~$4,500/month
Timeline:
Week 1–2: Planning
Week 3–6: Implementation
Week 7: Testing
ROI:
Prevents ~$50K/hour downtime loss
Improves uptime (99.9%+)
Maintains customer trust
Avoids compliance penalties

## Slide 9: Conclusion
Payment processing is most critical
Downtime = direct revenue loss
Top risks are cyber + outages